EC + PM’s

29-MAY-07

Slides presented by Marc. Put together by MR and AY, read by NW.

Example:

Illustration using RDR

- work the problem in reverse

- full internal review of the RDR content

- implementation of Mgmt

- Consensus of WBS, etc.

- Longer term – will start with organization we have

*Approval by FALC and ILCSC before business proceeds

- Need to accept the PM business

- Will present to Shin-ichi and ILCSC on Friday

- Concern of two Americans being in charge – PM and Director

RDR Internal Reviews

- Series of reviews

  - Hosted by RDR leaders

  - Interregional hosting

  - DCB prime and ad hoc membership

  - Direct PM participation

  - 2.5 day  review over 5 months

  - Executed in August and September

  - Product will be an internal assessment of the RDR

-scheme

- AG, TS, etc

- Oversight board (DCB ++)

- Presentation and wrap up.

- Shows were the RDR is weakest. – Actual costs are weak

- Fair amount to be gained.

- Scope is the RDR, not alternatives of R&D

-

-Charge

- goals and deliverables

- plan

- status

- etc….

- Logistics

- 15 between DESY and FNAL

- 5 per region

- .75 week

- Should be able to some

- Semi local panel

- Travel load on PM, most other regional travel

Review Committee

- core group of review committee will also need to travel

- need balance among the regions

- 2 people in all reviews

- DCB is disbanded and reworked under new mandate (divided up)

- RDB continues with more formalized roles

- Cost engineers support RDR analysis

Roles & responsibilities

- Engineering leadership

- Change control

Shared Responsibilities

- PM lead technical development

- Reg Dir – funding, authorization

Regional Responsibilities

- PM in each region

  - Engineer in each region with PM

  - Does this support need to regional also?

PM Office Functions

- Alternates evaluation

- Regional civil engineer

- Industrial liaison

- MOU management

- Tech Systems

- Test Facility (new board)

- XFEL

DISCUSSION ON SLIDES:

Regaining Momentum

- Is the main message, how do we regain momentum. What is the message?

  - LCWS is being used for Wags to come up with WP list

  - Possibly by Saturday we may be able to show WP’s (laundry list)

  - Shows what design work people should be moving towards.

  - Machinery of adopting a formalism to better formalize the WPs.

  - Do we have the representation to sign off? No

  - Reviews and task force used to regain momentum

  - Info used from Bangalore forward for reviews.

- Relationship between PM and Reg. Dir.

  - 3 way relationship

  - Will come together within MOU’s

  - Content of MOU (agreements)

    - Technical goals and works come from Reg Dir.

    - Authorization is the signature needed to get the work done

  - Regional Director Input

    - Japan – Regional Director, authorization and funding

      - How do you adjust scope to funding?

      - Funding Agency/Regional Director  - funds

      - PM needs to decide on how it is spent

      - Needs to be complimentary

      - Work should be worldwide, need for collaboration

      - Concern also for operation of ATF, etc

    - US – Regional Director, authorization and funding

      - LVL 2 managers used as structure

    - Accelerator leaders need to drive the project.

      - This is not obvious in this structure

      - Needed in the EC

      - Need to be involved at a different level also.

    - Global Integration

      - How is this done best in the next phase

      - EP possible chair of “Cost Design Board”

      - Balance and Integration – very important

    - Cost Engineers

      - First, bring up real cost system – Primavera

      - Need professionals

      - Schedule and cost development

      - Review participants

      - In addition to cost proposal, another costing issue is evident. We should build an earned value system.

        - Natural way to see milestones met

        - Organization will be able to move directly into construction. We can learn as we go.

        - Would like project engineers to help manage this issue. They are quite familiar with this process.